DAFFODIL INTERNATIONAL UNIVERSITY

DEPARTMENT OF COMPUTER SCIENCE AND ENGINEERING

FYDP (Phase-I) Evaluation Report

reporting period- spring 2026

Project Identification:

| I. Project Title | Early Detection of Alzheimer's Disease Using Peptide Sequences with Machine Learning and Deep Learning |  |
| --- | --- | --- |
| II. Group Members | - Name: Sheikh Shariar Nehal Student ID: [To be added] Name: Team Member 2 Student ID: [To be added] |  |
| III. Supervisor | Name: [Supervisor Name] Designation: [Supervisor Designation] |  |
| IV. Co-Supervisor | Name: N/A Designation: N/A |  |
| V. Submission Date: | 09-Apr-2026 |  |
| VI. Certificate: | “This is to certify that the final year design project work until Phase-I evaluation held on 09-Apr-2026, titled as stated in Sec. I, executed by the students’ group mentioned in Sec. II, have been found satisfactory and every section of this report is reflecting the same.” | (Signature of Supervisor & date) |

Project Insights

| Thematic Area(s): [Just click the check box] [X] | Artificial Intelligence and Machine Learning | ☐ |
| --- | --- | --- |
| [X] | Deep Learning | ☐ |
| [X] | Health Informatics | ☐ |
|  | Cybersecurity | ☐ |
|  | Software Engineering and Development | ☐ |
|  | Blockchain Technology | ☐ |
|  | Internet of Things (IoT) | ☐ |
|  | Computer Networks | ☐ |
|  | Computer Vision | ☐ |
|  | Natural Language Processing (NLP) | ☐ |
|  | Robotics | ☐ |
|  | Game Development | ☐ |
|  | Cloud Computing | ☐ |
|  | Image Processing | ☐ |
|  | Others (please specify): |  |
| Software packages, tools, and programming languages | Python 3.x, pandas, numpy, scikit-learn, TensorFlow/Keras, matplotlib, seaborn, openpyxl, BeautifulSoup, requests |  |

CO Description for FYDP-Phase-I

| CO | CO Descriptions | PO |
| --- | --- | --- |
| CO4 | Perform economic evaluation, cost estimation, and apply suitable project management procedures throughout the FYDP lifecycle in the context of developing the AI-based Alzheimer's peptide classification system. | PO11 |
| CO6 | Select and apply appropriate methodologies, resources, and contemporary engineering/IT tools for prediction, modeling, and solving complex peptide classification tasks in the FYDP project. | PO5 |
| CO7 | Assess societal, health, safety, legal, and ethical responsibilities in professional engineering practice related to AI-assisted Alzheimer risk prediction. | PO6 |
| CO10 | Operate effectively as an individual and as a member/leader in multidisciplinary teams during FYDP execution and reporting. | PO9 |

- Project Overview

  - Introduction

The Phase-I goal is to build and validate a peptide-sequence-based AI pipeline for early Alzheimer risk detection. The objective is to classify sequences into amyloid and non-amyloid classes and establish a reliable baseline for Phase-II optimization and deployment.

  - Background Study

Alzheimer's disease is strongly associated with abnormal protein aggregation, especially amyloid-beta and tau related peptide behavior. Traditional diagnosis methods are often costly and late-stage. Computational peptide analysis offers a faster and lower-cost screening direction. For this work, peptide records were collected from CPAD 2.0 and associated sources to build a supervised learning dataset.

  - Gap Analysis

Existing studies provide biochemical evidence of amyloidogenic peptides, but many solutions are either domain-specific, not reproducible as end-to-end ML workflows, or do not compare both classical ML and deep learning baselines on one curated dataset. This project addresses that gap by implementing a full pipeline from data collection to comparative modeling.

- Objectives

Specific Phase-I objectives: (1) collect and clean peptide data; (2) standardize labels to amyloid/non-amyloid; (3) encode peptide sequences for ML and DL; (4) train Logistic Regression, Random Forest, SVM, CNN, LSTM, and BiLSTM models; (5) compare performance using Accuracy, Precision, Recall, and F1-score; and (6) prepare reusable prediction and reporting artifacts.

- Methodology/ Requirement Specification:

  - Research Design/ Prototype Design

A quantitative experimental design was followed. The workflow consists of data preprocessing, sequence encoding, stratified train-test split, multi-model training, metric-based evaluation, and model comparison visualization. Early stopping was used in deep learning training to reduce overfitting risk.

  - Data Collection/ Need Assessment

Data was downloaded programmatically from the CPAD 2.0 peptide repository (68 pages) and stored in CSV/XLSX. The final modeling dataset used in Phase-I contains 2001 peptide records after preprocessing. Each sample includes sequence information and class labels used for supervised classification.

  - Analysis Techniques

Analysis included descriptive statistics, class distribution checks, sequence length analysis, and supervised classification benchmarking. Performance was assessed with Accuracy, Precision, Recall, and F1-score. Comparative analysis across six models was used to identify the most promising baseline.

- Progress Achieved:

  - Completed Tasks

Completed tasks: (1) built automated downloader for CPAD 2.0 peptide pages; (2) prepared cleaned dataset and standardized labels; (3) implemented sequence integer encoding and one-hot representation; (4) trained three ML and three DL models; (5) generated comparative performance chart; (6) saved trained models and metadata for reproducible inference.

  - Results Obtained

Preliminary results: dataset shape (2001, 10), cleaned samples 2001, class distribution non-amyloid=1097 and amyloid=904, train/test split 1600/401. CNN achieved the best overall performance with Accuracy=0.8329, Precision=0.8462, Recall=0.8500, F1-score=0.8481. BiLSTM reached F1=0.8125; Logistic Regression F1=0.7916; Random Forest F1=0.7883; SVM F1=0.7869; LSTM F1=0.7085.

- Challenges Faced:

Main challenges included dataset heterogeneity from multiple peptide sources, class-label inconsistencies (e.g., varying text forms), computational overhead for deep learning training, and occasional biologically counterintuitive predictions. Mitigation strategies included label normalization, careful preprocessing, early stopping, and cross-model comparison instead of relying on one model.

| S.No. | Issues and Challenges | Strategies or Plans |
| --- | --- | --- |
| 1 | Label inconsistency across sources | Applied label normalization and validation rules |
| 2 | Model overfitting risk in deep models | Used early stopping and monitored validation loss |
| 3 | Class imbalance and distribution shift concerns | Used stratified splits and metric-wise comparison |
| 4 | Prediction interpretability limitations | Planned explainability analysis in Phase-II |

- Next Steps:

Next phase tasks: (1) perform hyperparameter optimization for top models; (2) add k-fold cross-validation and calibration analysis; (3) improve interpretability (feature importance/saliency); (4) test external peptide sets for generalization; and (5) prepare manuscript-ready experiments and visuals.

| S.No. | Next Task | Estimate completion time (MM-YY) |
| --- | --- | --- |
| 1 | Hyperparameter tuning for CNN and BiLSTM | 05-26 |
| 2 | K-fold validation and robustness testing | 05-26 |
| 3 | Interpretability and error analysis | 06-26 |
| 4 | Paper drafting and experiment extension | 06-26 |

- Updated Timeline:

Updated timeline indicates that dataset engineering and baseline model development are complete. Phase-II will focus on optimization, robustness validation, explainability, and publication-oriented experimentation over the next 6-8 weeks.

| Tasks | Weeks |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 | 20 | 21 | 22 | 23 |
| Task-1: Literature review and gap analysis | X | X | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Task-2: Dataset collection and preprocessing |  |  | X | X | X | X | X |  |  |  |  |  |  |  |  |  |  |  |
| Task-3: Model development and evaluation |  |  |  |  |  | X | X | X | X | X | X | X |  |  |  |  |  |  |
| Task-4: Reporting and Phase-I documentation |  |  |  |  |  |  |  |  |  |  | X | X | X | X | X |  |  |  |

| Estimated Work Period | 6 weeks (Feb 2026 - Mar 2026) |
| --- | --- |
| Actual Work Period | 7 weeks (Feb 2026 - Apr 2026) |

- Resources Utilized:

Resources utilized: Python, pandas, numpy, scikit-learn, TensorFlow/Keras, matplotlib, seaborn, openpyxl, Jupyter-compatible environment, and a local workstation. Data sources include CPAD 2.0, with labels aligned to amyloid/non-amyloid targets for model training.

- Project Management and Financial Analysis:

Estimated direct financial cost was low because open-source tools and publicly available data were used. Project management was handled through milestone-based planning: data collection, preprocessing, modeling, evaluation, and documentation. Time cost remained the primary project resource.

- Future Considerations:

Future considerations include stronger biological validation, larger and more diverse datasets, improved generalization checks, and potential collaboration with domain experts for clinical relevance assessment. Ethical use of AI predictions and transparent reporting will remain priorities.

- Conclusion:

Phase-I successfully established a complete and reproducible AI pipeline for peptide-based Alzheimer risk classification. Comparative experimentation identified CNN as the strongest current baseline. The project is on track for Phase-II optimization, validation, and publication-quality analysis.

References

[1] CPAD 2.0 Peptide Database, IIT Madras, [Online]. Available: https://web.iitm.ac.in/bioinfo2/cpad2/peptides/. Accessed: Apr. 2026.

[2] J. Biol. Chem., vol. 277, no. 45, pp. 43243-43246, Nov. 2002, PMID: 12215440.

[3] Nature, vol. 447, no. 7143, pp. 453-457, May 2007, PMID: 17468747.

[4] Nat. Methods, vol. 7, no. 3, pp. 237-242, Mar. 2010, PMID: 20154676.

[5] Proc. Natl. Acad. Sci. U.S.A., vol. 87, no. 13, pp. 5036-5040, Jul. 1990, PMID: 2195544.

[6] J. Mol. Biol., vol. 295, no. 4, pp. 1055-1071, Jan. 2000, PMID: 10656810.

[7] Nat. Struct. Mol. Biol., vol. 16, no. 9, pp. 973-978, Sep. 2009, PMID: 19684598.

[8] Sci. Transl. Med., vol. 5, no. 179, 179ra42, Apr. 2013, PMID: 23552370.

[9] BMC Bioinformatics, vol. 14, Suppl. 8, S6, 2013, PMID: 23815227.

[10] Proc. Natl. Acad. Sci. U.S.A., vol. 108, no. 41, pp. 16938-16943, Oct. 2011, PMID: 21949245.

[11] F. Pedregosa et al., "Scikit-learn: Machine Learning in Python," J. Mach. Learn. Res., vol. 12, pp. 2825-2830, 2011.

[12] M. Abadi et al., "TensorFlow: Large-Scale Machine Learning on Heterogeneous Systems," 2015. [Online]. Available: https://www.tensorflow.org/

Appendix

Appendix includes generated artifacts: model_comparison.png, trained model files (cnn_model.h5, lstm_model.h5, bilstm_model.h5), metadata.pkl, and implementation scripts used in Phase-I.

FINAL YEAR DESIGN PROJECT

PHASE-I PROGRESS REPORT

This report, in the form of a template, has been specifically designed for BSc. students working on their Final Year Design Project (FYDP) at Computer Science and Engineering Department, Daffodil International University (DIU).

Every group of students is required to do the following:

- Complete all the sections of this template

- Get it certified by the assigned supervisor before one week of Phase-I evaluation presentations

- Submit 01 photocopy to each of the following, on or before the day of Phase-I presentations:

  - Supervisor

  - Internal Evaluator

- Submit original copy to FYDP committee on the day of Phase-I presentations.

Note:

- Use English

- There should be NO grammatical or spelling mistakes

- Submission after due date will not be accepted

- For more information, contact your Supervisor

| Template prepared by: FYDP Committee Dept. of CSE, DIU | Template approved by: Dr. Sheak Rashed Haider Noori Professor and Head, Dept. of CSE, DIU |
| --- | --- |

The students and faculty members of Computer Science and Engineering Department, Daffodil International University have full access rights to read and print this document without any prior notice to the Head and FYDP committee.

All rights are reserved.